**Offeror:** Cherokee Federal (CFED) (Mock)   **Solicitation:** 70FA3026R0001 (Mock)

**1. Contract-Ready Delivery Approach (how we will perform under Part 15 terms)**   CFED will run this effort with tight governance, inspectable outputs, and disciplined change control. We will protect covered federal information, prevent T&M surge waste, and deliver artifacts the Government can accept quickly and reuse.

**2. How CFED will comply with key clauses (selected)**

**FAR 52.204-21 — Basic Safeguarding of Covered Contractor Information Systems**   CFED will apply baseline safeguards to any contractor system used to process/store/transmit covered federal information for this effort. We will:

Enforce least privilege and strong authentication for all project repositories and tools.

Use managed endpoints with patching, malware protection, and configuration baselines.

Encrypt data in transit; encrypt at rest where supported by the platform/tool.

Maintain logging for privileged access and administrative actions where feasible.

Execute incident handling with rapid notification to the COR/ISSO per Government direction and contract requirements.

**FAR 52.204-24/25/26 and 52.204-23 — Covered Telecom Prohibitions and Representations**   CFED will comply and will flow requirements to subcontractors and suppliers. We will:

Screen any communications/network/video surveillance components used in performance support environments.

Maintain written supplier attestations when applicable.

Notify the Government promptly if a risk is identified and support mitigation/removal actions.

**FAR 52.232-7 — Payments Under T&M and LH Contracts (Surge CLIN control)**   CFED will control surge hours to outcomes. Our surge process is built to be invoice-auditable. We will:

Require **COR-approved surge work authorization** stating scope, labor categories, and an hours ceiling.

Track time daily with supervisor approval and charge codes tied to the authorization.

Invoice with traceability from authorization → labor hours → work performed/results (e.g., emergency patch completion, migration acceleration tasks).

**FAR 52.246-4 — Inspection of Services—Fixed-Price (acceptance discipline)**   CFED will make acceptance easy. For each FFP deliverable we will provide:

A deliverable checklist mapped to SOW requirements and the Government’s requested format.

Peer review + PM sign-off before submission.

A comment-resolution log and a final “ready for acceptance” resubmittal package when needed.

**FAR 52.227-14 — Rights in Data—General (deliverables and markings)**   CFED will deliver Government-useful artifacts and will mark data correctly. We will:

Provide editable, reusable formats (e.g., diagrams, SOPs, runbooks) suitable for Government operations.

Avoid third-party restrictive content unless explicitly approved and licensed.

Identify any proprietary assertions early (during draft) so there are no surprises at submission.

**FAR 52.215-2 — Audit and Records—Negotiation (records readiness)**   CFED will keep clean, reviewable records for:

Timekeeping and surge authorizations (T&M CLIN governance).

Deliverable reviews/approvals and version control.

Subcontractor invoices and flowdown compliance where applicable.

**FAR 52.243-1 — Changes—Fixed-Price and FAR 52.242-15 Stop-Work Order (change/stop-work control)**   CFED will protect the Government’s schedule and budget through disciplined control:

We will document scope changes as written change requests with impact to schedule/cost and get CO/COR direction before execution (as required).

If a stop-work order occurs, we will secure work products, pause costs where possible, and provide a restart plan with schedule impacts.

**3. Technical approach tie-in (examples)**

Our migration runbooks include explicit security validation steps (access controls, logging, vulnerability status) to support safeguarding expectations under **52.204-21**.

Our monthly performance report includes a **T&M surge burn-up** (authorized vs. used hours) to keep billing aligned to **52.232-7**.

Our deliverable workflow uses “draft → Government review → final acceptance package” to align with **52.246-4** and reduce acceptance cycle time.

If you want, I can also add a short **Section L compliance checklist** (what the offeror must include in each volume) and a **Section M scoring worksheet** tailored to this Part 15 mock—still keeping it realistic but training-friendly.